| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A meeting of Group 36 was held at QUT on 28/08/17.

# Attendees

Attendees included:

* Lachlan Feeney
* Rohil Uttamsingh
* Joseph D’Astuto
* George Hinchliff
* Kyle Tristan Dela Cruz

# Members not in attendance

Members not in attendance included: None

# Approval of minutes

The agenda was unanimously approved as distributed

# Reports

Expected SP completed: 8

Actual SP completed: 4

SP behind schedule: 4

# Unfinished business

None

# New business

Database design / ERD diagrams were completed

Database with user information addition was completed (4 SP)

Django environment had been set up and was prepared so that development could begin

Tasks were assigned for second week of sprint

* Kyle: Add places of interest to the database (4 SP) (Due: 30/08)
* Joseph: Develop backend for home page including navigation bar and redirect for URLs (1 SP) (Due: 30/08)
* George: Assist with development of application navigation (Due: 30/08)
* Rohil: Development front end for home page (1 SP) (Due: 30/08)
* Lachlan: Construct ERD and design for places of interest (Due: 30/08)

Expectation was set to return to Wednesday meeting with evidence of progress / completion of tasks assigned

|  |  |  |
| --- | --- | --- |
| Lachlan Feeney |  | 28/08/17 |
| SCRUM Master |  | Date of approval |