| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A meeting of Group 36 was held at QUT on 6/09/17.

# Attendees

Attendees included:

* Lachlan Feeney
* Rohil Uttamsingh
* Joseph D’Astuto
* George Hinchliff
* Kyle Tristan Dela Cruz

# Members not in attendance

Members not in attendance included: None

# Approval of minutes

The agenda was unanimously approved as distributed

# Reports

Expected SP completed: 19.2

Actual SP completed: 14

SP behind schedule: 5.2

# Unfinished business

Admin / landing page still being worked on (not due until 11/09)

UI designs still being completed for login, homepage and login landing page (not due until 11/09)

# New business

Sign up page fully completed (4 SP)

UI fully developed for sign up page

Tasks were updated for third week of sprint

* Kyle: Continue to develop admin / adding information page (11/09)
* Joseph: Develop login page for web application (4 SP) (Due: 11/09)
* George: Continue to develop UI for login pages (Due: 11/09)
* Rohil: Continue to further develop UI designs for home page (Due: 11/09)
* Lachlan: Continue to develop UI design for login landing page (Due: 11/09)

Expectation was set to return to Monday meeting with evidence of progress / completion of tasks assigned

|  |  |  |
| --- | --- | --- |
| Lachlan Feeney |  | 6/09/17 |
| SCRUM Master |  | Date of approval |