| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A meeting of Group 36 was held at QUT on 5/10/17.

# Attendees

Attendees included:

* Lachlan Feeney
* Rohil Uttamsingh
* Joseph D’Astuto
* George Hinchliff
* Kyle Tristan Dela Cruz

# Members not in attendance

Members not in attendance included: None

# Approval of minutes

The agenda was unanimously approved as distributed

# Reports

Expected SP completed: 9

Actual SP completed: 0

SP behind schedule: 9

# Unfinished business

Map still being completed – Kyle / Locky

Implementation of updating user information still taking place – George / Joe

# New business

Start implementation of list and map functionality for businessman user – Joe

Work on HTML for home page - George

|  |  |  |
| --- | --- | --- |
| Lachlan Feeney |  | 13/09/17 |
| SCRUM Master |  | Date of approval |