| Accent icon | Meeting Minutes |
| --- | --- |

# Call to order

A meeting of Group 36 was held at QUT on 13/09/17.

# Attendees

Attendees included:

* Lachlan Feeney
* Rohil Uttamsingh
* Joseph D’Astuto
* George Hinchliff
* Kyle Tristan Dela Cruz

# Members not in attendance

Members not in attendance included: None

# Approval of minutes

The agenda was unanimously approved as distributed

# Reports

Expected SP completed: 25.6

Actual SP completed: 28

SP behind schedule: -2.4

# Unfinished business

Ability to change account types very near complete (should be completed by end of day)

# New business

Tasks were assigned for fourth week of sprint

* Kyle: Continue to assist in development of class diagrams (18/09)
* Joseph: Continue to add ability for users to select account type when signing up (4 SP) (Due: 13/09)

Develop admin login page (4 SP) (Due: 18/09)

* George: Continue to assist in development of class diagrams (Due: 18/09)
* Rohil: Continue to assist in development of class diagrams (Due: 18/09)
* Lachlan: Continue to assist in development of class diagrams (Due: 18/09)

Expectation was set to return to Wednesday meeting with evidence of progress / completion of tasks assigned

|  |  |  |
| --- | --- | --- |
| Lachlan Feeney |  | 13/09/17 |
| SCRUM Master |  | Date of approval |